RT					RT 10-10575

standard file

May 1995

1(14)

SCOPE OF CLIENT'S WORK IN BUILDING		RAP 95

CONSTRUCTION

TERM DESCRIPTIONS FOR THE CLIENT SIDE

In this scope description the client means the organization, on which have been given the responsibility for the building works. For the realization of the investments produced by the real estate management or defined in the practice the responsibility belongs to the employer, who starts the project, exploits the decisive authority and is responsible for the project and expenditures thereof. The employer comprises often the owner of the real estate.

The client manages with the authorization defined in the commision the building project. He represents the employer in contacts with the designers, contractors and other building partners and functions in some cases also as a seller for the future users.

The building works can be performed completely or partially by the employer's own building resources or using external building services.

BUILDING TASKS

Building tasks include the strategical leadership of the building property and fulfilment of the practical needs (explanation of the user's space requirements), building organization, project planning and guidance as well as project tasks to be performed in different stages.

In the client's building activities a strategic building decision must be made, fulfilment of tasks must be organized, the needs of the user and the upkeeper should be taken care of, the work of different partners should be coordinated, guided and supervised and the life span economy of the real estate upkeep must be secured. The duty of the client is to look after the interests of the employer in the building project.

STRUCTURE AND UTILIZATION OF THE SCOPE OF THE CLIENT'S WORK

The client's building tasks have been grouped in the scope list as functional entities for the house building project. The tasks can be overlapping and be timed to the different stages of the project. The scope list can in general outline be used also in repair projects and in the building of diffe

10-10575     RAP 95      standard file                2

10-10575     RAP 95      standard file                2

rent constructions. The scope list is divided into three parts:

-  A-part, describing the background, on which the building 	project is generated,

-  B-part, describing the client's building organization and 	formation of the project,

-  C-part, describing the realization of the project.

As an essential material in addition to the tasks on the client's building organization also the employer's tasks and decisions associated with the building project are included.

By the scope list the tasks of the client and the employer are determined in the client's building commission. The scope list is utilized in the definition of the tasks of the emp-loyer's own building personnel as well as of the external building personnel.

THE MAIN PROJECT STAGES AND THE DECISIONS TO BE MADE

In the explanation of needs the necessity of the space acquisition is explained, a preliminary description of the necessary spaces and structures and the requirements set forth for them is given, the alternatives for the satisfaction of the building demands are examined and the profitableness of different solutions is estimated. On the grounds of the explanation of needs the project decision will be made.

- Project decision

In the project planning precise objectives concerning the comprehension, functionality, quality, costs, timing and upkeep are set for the building project. The project plan comprises the data of the building project the employer needs for the investement decision and the goal definition of the building planning. Based on the project plan the investment decision will be made.

- Investment decision

In the outline planning stage of the building planning alternative site utilizing solutions are examined and the planning approach corresponding best the objectives set for the object in the project plan, based on which the cost estimate of the investment and a clearance of the upkeep costs will be compiled and the effects to the the operational costs will be checked.

In the realization stage of the building planning the delivery documents implied by the selected delivery form will be compiled as also plans for the realization of the deliveries and contract tenders as well as the building plans. At

10-10575     RAP 95      standard file                3

the end of the building preparations the building decision will be made.

- Building decision

In the building stage the projected end product will be        built. By the building supervision the realization according to the contract, the end product fulfilling the quality objectives and the necessary facitilities for the use and upkeep will be secured. The stage will end to the reception decision of the building.

- Reception decision

In the introductory stage the intended function for the building will be started and by monitoring measures the readiness for use will be verified. The stage is terminated to the warranty inspection and release of warranties.

- Release of warranties

10-10575     RAP 95      standard file                4

CONTENTS

A	BACKGROUND CLEARANCES

1	OWNER'S REAL ESTATE STRATEGY

2	USER'S OPERATIONAL STRATEGY

B	STARTING OF THE PROJECT

1	ORGANIZATION OF THE BUILDING WORKS

1.1	Building commission

1.2	Building follow-up

1.3	Building contract

2	PROJECT PLANNING AND SUPERVISION

2.1	Project administration

2.2	Schedule and resource planning

2.3	Project organization

2.4	Project follow-up

2.5	Project management and decision-making

2.6	Project and quality plans

2.7	Project termination

C	BUILDING TASKS IN THE PROJECT

1	EXPLANATION OF NEEDS

1.1	Definition of objectives

1.2	Space acquisition alternatives

1.3	Preparation the project decision

2	PROJECT PLANNING

2.1	Goals set by the operation

2.2	Goals set by the real estate upkeep

2.3	Space program and space requirements

2.4	Building site

2.5	License procedure

2.6	Schedule and realization mode

2.7 	Costs

2.8	Financing, profitability and budget

2.9	Preparation of the investment decision

3	PLANNING PREPARATION

3.1	Planning organization

3.2	Selection procedure of the planner

3.3	Planning competitions

3.4	Planning contract

4	PLANNING SUPERVISION

4.1	Starting of planning

4.2	Planning supervision

4.3	Comparison of the solution alternatives

4.4	Purposefulness of plans

4.5	Approval of plans

4.6	Authorized licenses

10-10575     RAP 95      standard file                5

4.7	Additional and alteration planning

5	BUILDING PREPARATION

5.1	Realization form selection

5.2	Tender invitation documents

5.3	Contractor selection

5.4	Building decision

5.5	Contracts

5.6	Client's deliveries

6	BUILDING CONTROL

6.1	Building control and supervision

6.2	Control of subcontracts

6.3	Payments

6.4	Additional and alteration works

6.5	Client's deliveries

6.6	Special cases

7	RECEPTION AND INTRODUCTION

7.1	Device system inspections

7.2	Structural inspections

7.3	Building reception

7.4	Introduction and upkeep

8	WARRANTY TIME

8.1	Actions during the warranty time

8.2	Tasks after the warranty time

RT						RT 10-10576

standard file

May 1995

1(12)

SCOPE OF WORK IN ARCHITECTURAL DESIGN       ARK 95

PURPOSE AND USE OF THE SCOPE LIST

This scope list is intended to define the contents and comprehension of the architectural design tasks concerning house construction. The scope list is based on the assumption, that the same planner performs all the planning. The scope list is intended to be used with all delivery and remuneration forms primarily in new buildings. The architectural design for building repairs comprises tasks not included in this scope list. If planning is included in the deliveries, the task limits must be agreed upon separately.

The scope list is used in the definition of the planner's task range, in the administration of the planning totality and also as a part of the quality control of the planning. The scope list will be enclosed to the planning contract and its position as a contract document has been defined in the section 9 of KSE 95.

The basic tasks of the scope list comprise an entity based on a conventional project and building procedure. The necessary complementary additional planning tasks and expert assigments to be ordered are indicated by ticking. Task limitation to other planners is based on corresponding scope lists RAK95, GEO95, TATE95 and SIS95, if not agreed otherwise in the planning contract.

CONTENTS OF THE SCOPE LIST

The scope list includes the tasks and outputs belonging to the architectural planning in a conventional building project in the order in compliance with the building project stages, based on the fact, that the architect functions as the main designer of the project. In sections 1 and 2 are shown expert tasks assisting the client. In sections 3-6 are shown basic tasks of each stage and, if needed, tasks complementary to them. Project-related special tasks are shown in the section 7. In the interior decoration planning tasks is followed where applicable the scope list of the Interior Decoration Planning SIS95 (Sisustussuunnittelun tehtäväluettelo).

DIVISION OF LABOUR BETWEEN THE PLANNER AND THE SUBSCIBER

The planner takes care of the validity of the solutions planned by him regarding their durability, functionality and realizability. The subscriber of planning delivers the initial data, collects the planning group, supplies the plans of

10-10576     ARK 95      standard file                2

other planning fields and also the planning work, which has been restricted outside the commission. As the primary planner the architect can, if the subscriber wants it, participate in the collection of the planning group (see the section 3.0 Complementary tasks).

MAIN DESIGN

As the primary designer the architect is responsible for the achievement of a planning solution for the object according to the client's objectives. The architect also manages and coordinates the work of the planning group for the securement of harmonious partial plans and the agreed planning schedule and performs other tasks associated with the management in the extent defined in the planning contract. In the scope list the main design tasks of the building planning stage have been indicated by an abbreviation (PS).

THINGS TO BE DEFINED IN THE PLANNING CONTRACT

-	deviations from the basic tasks and inclusion of complementary and separate tasks in the commission,

-	division of labour between the architect and the interior decorator in decoration and furniture planning tasks,

-	extent and procedures of the main design,

-	special requirements to be set for the output,

-	procedures of the CAD-integrated planning

THE MAIN PROJECT STAGES AND THE DECISIONS TO BE MADE

In the stage for explanation of needs the necessity, preconditions and possibilities to start the project are explained and estimated. The results will be collected as an explana-tion of needs defining the basic feature of the project. Based on this explanation of needs the project decision will be made.

- Project decision

In the project planning stage the realization needs and possibilities and alternative realization modes of the project are explained and estimated. The results will be collected as a project plan, in which the comprehension and quality objectives for the realization mode and the end product make the cost level and the schedule of the project permanent. Based on the project plan the investment decision will be made.

- Investment decision

10-10575     ARK 95      standard file                3

As the result of the outline planning stage the planning solution, technical systems and realization mode of the object are selected and defined and the decision for the approval of the outline plans is made.

In the realization planning stage the delivery mode is defined, the delivery documents and drawings are compiled, deliveries are prepared and the building decision is made.

- Building decision

In the building stage the projected end product will be        built. By the planning tasks the realization according to the plans, the end product fulfilling the quality objectives and the necessary facitilities for the use and upkeep will be secured. The stage will end to the reception decision of the building.

- Reception decision

In the introductory stage the intended function for the building will be started and by monitoring measures the readiness for use will be verified. The stage is terminated to the warranty inspection and release of warranties.

- Release of warranties

10-10575     ARK 95      standard file                4

CONTENTS

1	EXPLANATION OF NEEDS

1.1	Analysis of the present situation

1.2	Definition of the objectives

1.3	Explanation of the space acquisition alternatives

1.4	Preparation of the project decision

2	PROJECT PLANNING

2.1	Definition of the goals set forth by the operation

2.2	Definition of the goals set forth by the real estate 	upkeep

2.3	Preparation of the space program

2.4	Explanation of the building site

2.5	Explanation of license procedures

2.6	Planning of the project timing and realization mode

2.7	Setting of cost objectives

2.8	Planning of financing, profitability and budget

2.9	Preparation of the investement decision

3	OUTLINE PLANNING

3.0	Starting of the building planning (PS)

3.0.1  Verification of the planning and responsibility limits

3.0.2	Preparation of the planning schedule

3.0.3	Verification of the initial data

3.0.4	Specification of the special requirements of the ob	ject

3.0.5	Specification of the needs of the subscriber and the 	user

3.0.6	Verification of the design objectives

3.0.7	Starting of the planning group work

3.1	Preparation of solution alternatives

3.1.1	Preparation of site use alternatives

3.1.2  Preparation of alternative principal solutions

3.1.3	Extent, efficiency and expenditure examination

3.1.4	Analysis of the cityscape and other environmental 				effects

3.1.5  Presentation of the continued planning (PS)

3.2	Preparation of the proposition

3.2.1	Verification of the initial data documents

3.2.2	Preparation of the preliminary position drawing

3.2.3	Definition of the architectural principal solution

3.2.4	Examination of the proposition from the view of diffe-rent planning fields and definition of the technical principal solutions (PS)

3.2.5	Preparation of the general report of the proposition

3.2.6	Delivery of preliminary statements (PS)

3.2.7	Preparation of the final presentation for the conti	nued planning (PS)

3.2.8  Coordination of the work of the planning group (PS)

3.3	Preparation of the outline

3.3.1	Estimation of the feedback from the proposition (PS)

10-10575     ARK 95      standard file                5

3.3.2	Preparation of the position drawing and the environ	mental plan

3.3.3	Preparation of the general plan of the object

3.3.4	Comparison of the outline plans of different planning fields and explanation of the presented technical systems (PS)

3.3.5	Preparation of the general outline report

3.3.6	Checking of the compatibility of the basic planning 	solutions (PS)

3.3.7	Performance of the tasks associated with the building 	licence procedure (PS)

3.3.8	Preparation of the final presentation for the con	tinued planning (PS)

4	REALIZATION PLANNING

4.1	Preparation of the realization plan

4.1.1	Estimation of the outline plan (PS)

4.1.2  Realization planning of spaces

4.1.3	Realization planning of facades

4.1.4	Auxiliary planning of foundations and external struc	tures

4.1.5	Planning of the framework and the roof

4.1.6	Planning of complementary structures

4.1.7	Planning of surface structures

4.1.8	Planning of inner decoration and furnishings

4.1.9	Yard planning

4.1.10 Preparation and collection of the building report etc.

4.1.11	Verification of the compatibility of the parts of the 	realization plan (PS)

4.2	Preparation of the production plan

4.2.1	Planning of the details of the realization layout

4.2.2	Planning of the details of the foundations and exter	nal structures

4.2.3	Planning of the details of the framework and roof 			structures

4.2.4	Planning of the details of the complementary structu	res

4.2.5	Planning of the details of the surface structures

4.2.6	Planning of other details

5	TASKS DURING THE BUILDING PERIOD

5.1	Supervision of the building work

5.1.1	Expert control

5.1.2	Inspections

6	COMMISSIONING TASKS

6.1	Operational follow-up

6.1.1	Inspections during the warranty time

7	SPECIAL TASKS

RT						RT 10-10577

standard file

May 1995

1(12)

SCOPE OF WORK IN STRUCTURAL DESIGN       RAK 95

PURPOSE AND USE OF THE SCOPE LIST

This scope list is intended to define the contents and comprehension of the structural design tasks. The scope list is  compiled primarily for the building of new houses, but it can be applied also to the building repairs and industrial and special buildings. The scope list is intended to be used with all delivery and remuneration forms. If planning is included in the deliveries, the task limits must be agreed upon separately.

The scope list is used in the definition of the planner's task range, in the administration of the planning totality and also as a part of the quality control of the planning. The scope list will be enclosed to the planning contract and its position as a contract document has been defined in the section 9 of KSE 95.

Definition of the basic tasks shown in the scope list is based on a conventional project and building procedure. In each commission the tasks included in it should be verified. Unnecessary tasks can be eliminated f.ex. by overlining. Necessary complementary tasks will be indicated by ticking. Task limitation to other planners is based on corresponding scope lists RAK95, GEO95, TATE95 and SIS95, if not agreed otherwise in the planning contract.

CONTENTS OF THE SCOPE LIST

The scope list includes the tasks and outputs belonging to the structural planning in a conventional building project in the order in compliance with the building project stages. In sections 1 and 2 are shown expert tasks assisting the client. In sections 3-6 are shown basic tasks of each stage and, if needed, tasks complementary to them. Special tasks not included in a conventional project are shown in the section 7.

Excavation, quarrying, drainage and surface water planning has been presented in the scope list GEO 95.

DIVISION OF LABOUR BETWEEN THE CONSULTANT AND THE SUBSCIBER

The consultant takes care of the validity of the solutions planned by him regarding their durability, functionality and realizability. The subscriber of planning delivers the initial data, collects the planning group, supplies the plans of other planning fields and also the planning work, which has been restricted outside the commission.

10-10577     RAK 95      standard file                2

THINGS TO BE DEFINED IN THE PLANNING CONTRACT

-	deviations from the basic tasks and inclusion of complementary and separate tasks in the commission,

-	labour division with the geotechinal designer concerning 	the excavation, quarrying and drainage and surface water 	planning,

-	extent of the planning of factory-made parts

-	extent and planning of structures outside the building

-	procedures of the CAD-integrated planning

THE MAIN PROJECT STAGES AND THE DECISIONS TO BE MADE

In the stage for explanation of needs the necessity, preconditions and possibilities to start the project are explained and estimated. The results will be collected as an explana-tion of needs defining the basic feature of the project. Based on this explanation of needs the project decision will be made.

- Project decision

In the project planning stage the realization needs and possibilities and alternative realization modes of the project are explained and estimated in detail. The results will be collected as a project plan, in which the comprehension and quality objectives for the realization mode and the end product make the cost level and the schedule of the project permanent. Based on the project plan the investment decision will be made.

- Investment decision

As the result of the outline planning stage the planning solution, technical systems and realization mode of the object are selected and defined and the decision for the approval of the outline plans is made.

In the realization planning stage the delivery mode is defined, the delivery documents and drawings are compiled, deliveries are prepared and the building decision is made.

- Building decision

In the building stage the projected end product will be        built. By the planning tasks the realization according to the plans, the end product fulfilling the quality objectives and the necessary facitilities for the use and upkeep will be secured. The stage will end to the reception decision of the building.

10-10577     RAK 95      standard file                3

- Reception decision

In the introductory stage the intended function for the building will be started and by monitoring measures the readiness for use will be verified. The introductory stage is terminated as a project stage to the warranty inspection and release of warranties.

- Release of warranties

10-10577     RAK 95      standard file                4

CONTENTS

1	EXPLANATION OF NEEDS

2	PROJECT PLANNING

3	OUTLINE PLANNING

3.0	Starting of the building planning

3.0.1  	Verification of the planning and responsibility li	mits

3.0.2	Preparation of the planning schedule

3.0.3	Verification of the initial data

3.0.4	Specification of the special requirements of the ob	ject

3.0.5	Specification of the needs of the subscriber and the 	user

3.0.6	Verification of the design objectives

3.1	Preparation of solution alternatives

3.2	Preparation of the proposition

3.3	Preparation of the outline

4	REALIZATION PLANNING

4.1	Preparation of the realization plan

4.1.1	Preparation of the output plan

4.1.2	Preparation of structural calculations

4.1.3	Planning of the foundations

4.1.4	Planning of the framework

4.1.5	Planning of the outer wall structures

4.1.6	Planning of the roof structures

4.1.7	Planning of the complementary structures

4.1.8	Preparation of reports

4.2	Preparation of production plans

4.2.1	Inspection of the plans

4.2.2	Hole drawings

4.2.3	Completion of the structural plans

4.2.3.1 Planning of the foundations

4.2.3.2 Planning or the framework

4.2.3.3 Planning of the outer wall structures

4.2.3.4 Planning of the roof structures

4.2.3.5 Planning of the complementary structures

4.2.4   Planning of the factory-made parts

4.2.4.1 Planning of the concrete elements

4.2.4.2 Planning of the steel structures

4.2.4.3 Planning of the wooden elements

5	TASKS DURING THE BUILDING PERIOD

6	TASKS ASSOCIATED WITH THE COMMISSIONING

4	SPECIAL TASKS

RT						RT 10-10579

standard file

May 1995

1(12)

SCOPE OF WORK IN BUILDING SERVICE DESIGN       TATE 95

PURPOSE AND USE OF THE SCOPE LIST

This scope list is intended to define the contents and comprehension of the building design tasks. The scope list is  compiled primarily for the building of new houses, but it can be applied also to the building repairs and industrial and special buildings.

The scope list is based on a realization form, in which the subscriber has the planning mostly already made before the deliveries. The scope list is intended to be used with all delivery and remuneration forms.

The scope list is used in the definition of the planner's task range, in the administration of the planning totality and also as a part of the quality control of the planning. The scope list will be enclosed to the planning contract and its position as a contract document has been defined in the section 9 of KSE 95.

CONTENTS OF THE SCOPE LIST

The scope list covers the building service design of the building project (TATE), which is divided into system entities as follows:

LVI			HPAC-planning

SÄH			electric planning

TJÄ			data system planning

RAU			building automation planning

TEL			tele and safety planning

Planning tasks can, if needed, be more detailedly limited, for instance by the TALO 90 -nomenclature.

Names of the tasks and the outputs are common to the building services, excludings the sections 3.8 and 4.2, in which the special features of the system entities have been regarded.

In the scope list tasks are defined also to a possible main designer of the building service, who is responsible for the conformity of design objectives and solutions of the building services as well as the technical reconciliation of the plans.

Task limitation to other planners is based on scope lists ARK 95, RAK 95, GEO 95 and SIS 95, if not defined otherwise in the planning agreement. In references to other scope lists these abbreviations are used. As the client the abbreviation RAP is used in this scope list, of the authority the abbreviation VIR and as the contractor and the deliverer the abbreviation URK.

10-10579       TATE 95	  standard file                  2

DIVISION OF LABOUR BETWEEN THE PLANNER AND THE SUBSCIBER

The planner is responsible for in the extent to be agreed for the setting of the design goals associated with the building services, planning of the solution corresponding to these goals and the quality control of the realization. The subscriber is responsible for the collection of the design group, delivery of the initial data, delivery of the designs of other planning fields and also the tasks, which have been restricted outside the commission.

DEFINITION OF THE DESIGN COMMISSIONS

In the definitions of the planning commissions are presented the system entities and task sections included in them. The table associated with the contents can be used to help in this case.

In sections 1 and 2, which comprise the building service expert tasks to help the client, are defined among other things the design objectives for the basic tasks described in the sections 3 and 4.

Sections 5 and 6, which are complementary in nature, comprise the quality control of the building and introductory stages of the planning. In the section 7 has been listed special tasks.

The total management of the building services is especially emphasized in the sections 1 and 2, in which the need to use the designers as experts depends inter alia on the nature of the project and the client's own expertise. For the sections 3 and 4 it should be noted, that they are not usually specified by subsections (3.1-3.11 and correspondingly 4.1-4.4) and the commission is supposed to include all the subsections of these points.

THE MAIN PROJECT STAGES AND THE DECISIONS TO BE MADE

In the stage for explanation of needs the necessity of the space delivery is examined, necessary spaces are described and also the requirements to be set for them and the alternatives and the profitability of the space delivery are compared with each other. On the grounds of the explanation of needs the project decision is made.

- Project decision

In the project planning stage the precise goals concerning the extent, functionality, quality, costs, timing and upkeep are set and also the building site and the realization mode of the project are defined. In the project plan also the objective definitions of the building design will be included. Based on the project plan the investment decision will be made.

10-10579       TATE 95	  standard file                  3

- Investment decision

As the result of the outline planning stage the planning solution of the object, technical systems and realization mode of the object are selected and defined and the decision for the approval of the outline plans is made.

In the realization planning stage the delivery mode is defined, the delivery documents and drawings are compiled, deliveries are prepared and the building decision is made.

- Building decision

In the building stage the projected end product will be        built. By the planning tasks the realization according to the plans, the end product fulfilling the quality objectives and the necessary facitilities for the use and upkeep will be secured. The stage will end to the reception decision of the building.

- Reception decision

In the introductory stage the intended function for the building will be started and by monitoring measures the readiness for use will be verified. The introductory stage is terminated to the warranty inspection and release of warranties.

- Release of warranties

10-10579       TATE 95	  standard file                  4

| System entities |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| LVI | SÄH | TJÄ |  |  |  |
|  |  | RAU | TEL |  |  |

Client/building services designer

Client/building services designer

10-10579       TATE 95	  standard file                  5

10-10579       TATE 95	  standard file              6

SCOPE OF WORK IN BUILDING SERVICES DESIGN

CONTENTS

0	FUNCTIONING AS THE MAIN DESIGNER OF THE BUILDING SERVI	CES

1	EXPLANATION OF NEEDS

1.1	Mapping of the existing spaces

1.2 	Definition of the design objectives

1.3	Explanation of the space acquisition alternatives

1.4	Preparation of the project decision

2	PROJECT PLANNING

2.1	Verification and completion of the initial data

2.2	Comparison and illustration of the quality level alter	natives of building services

2.3	Building site clarifications for building services

2.4	Participation in the planning of the timing and reali	zation mode of the project

2.5	Definition of the design objectives for the building 	services

2.6	Comparison and reconciliation of the design objectives 	of different design fields

2.7	Approval of the project planning

3	OUTLINE PLANNING

3.1	Starting of the outline planning

3.2	Comparison of the site utilization and mass laying 		alternatives in building services

3.3	Compilement of proposition plans for building services

3.4	Comparison of solution alternatives for different de	sign fields

3.5	Cost comparison of solution alternatives for building 	services

3.6	Selection and approval of realizable building service 	solutions

3.7	Comparison and reconciliation of realizable solutions 	for different design fields

3.8	Preparation of outline plan documents

3.9	Comparison and reconciliation of the outline plans for 				different design fields

3.10	Verification of the cost and upkeep objectives

3.11	Approval of the outline plan

4	REALIZATION PLANNING

4.1	Specification of the initial data of the realization 	planning

4.2	Compilement of the realization plan documents

4.3	Comparison and reconciliation of the realization plans for different design fields

4.4	Approval of the realization plan

10-10579      TATE 95         standard file              7

5	TASKS DURING THE BUILDING PERIOD

5.1	Preparation of the operational and maintenance plan 	based on the plan information

General building service expert tasks during the buil	ding period (sections 5.5-5,3):

5.2	Inspection of the contractors' realization propositions

5.3	Participation in the planning of the tasks during the 	building period at the site

Building service supervision during the building period 	(sections 5.4-5.7):

5.4	General building service control tasks during the buil	ding period

5.5	Device and installation mode inspections

5.6	Design and coordination of the operational tests

5.7	Reception inspection

Tasks associated with upkeep during the building period 	(sections 3.8-5.10):

5.8	Planning of the education of the real estate caretaking 	personnel and the user information

5.9	Education of the real estate caretaking personnel and 	the user information

5.10	Completion of the operational and maintenance plan with 	information during the building period

6	TASKS ASSOCIATED WITH THE INTRODUCTION

6.1	Follow-up of the functionality of the systems as well 	as the use and maintenance tehereof during the warranty 	period

Building service control during the warranty period 	(sections 6.2-6.3):

6.2	General building service control tasks during the war	ranty period

6.3	Warranty inspection

7	SPECIAL TASKS

7.1	Quantitative calculations

7.2	Cost calculations based on the quantitative calcula	tions

7.3	Calculation of the target energy consumption

7.4	Updating of the plans for the existing spaces

7.5	Preparation of the drainage plan

7.6	Preparation of the surface water plan

7.7	Preparation of the delivery documents

7.8	Helping the client in the delivery negotations

7.9	Making the deliveries

7.10	Compilement of the installation plans (obs. SÄH and TEL 	is included in the section 4.2)

7.11	Specification of the hole and reserve data with the 	information from the contractors

7.12	Compilement of the installation directions

7.13	Preparation of the piping drawings of the elements

7.14	Planning of the production parts

7.15 	Preparation of the precision plans

7.16 	Performance of the loading tests

10-10579      TATE 95         standard file              8

7.17	Performance of the adjustment measurements

7.18	Preparation of the sales and brochure material

7.19	Model room planning and tests

7.20	Tasks associated with the product development

7.21	Expalanations associated with the harmful materials

RT						RT 10-10580

standard file

May 1995

1(12)

SCOPE OF WORK IN GEOTECHNICAL DESIGN       GEO 95

PURPOSE AND USE OF THE SCOPE LIST

This scope list is intended to define the contents and comprehension of the geotechnical and foundation planning tasks for the house building objects. The scope list is compiled primarily for the building of new houses, but it can be applied also to the building repairs and industrial and special buildings. The scope list is intended to be used with all delivery and remuneration forms.If planning is included in the deliveries, the task limits must be agreed upon separately.

The scope list is used in the definition of the planner's task range, in the administration of the planning totality and also as a part of the quality control of the planning. The scope list will be enclosed to the planning contract and its position as a contract document has been defined in the section 9 of KSE 1995.

Geotechnical planning is made in each stage on the         grounds of sufficient ground condition data. Subsoil explorations are programmed, performed and outputted according to the soil exploration instructions for house building of the Finnish Geotechnical Society (TPO).

Definition of the basic tasks presented in the scope list is based on a conventional project and building procedure. In each commission the tasks included in it must be verified. Unnecessary tasks can be eliminated for example by overlining. Necessary complementary tasks will be indicated by ticking. Task limitation to other planners is based on corresponding scope lists RAK95, GEO95, TATE95 and SIS95, if not agreed otherwise in the planning contract.

CONTENTS OF THE SCOPE LIST

The scope list includes the tasks and outputs belonging to the geotechnical planning in a conventional house building project. In sections 1 and 2 are described the expert tasks assistings the client. In sections 3-6 are described the basic tasks of each stage and the tasks complementary to them, if needed. In the section 7 are described the special tasks outside the project.

LABOUR DIVISION BETWEEN THE PLANNER AND THE SUBSCRIBER

The planner takes care of the validity of the solutions planned by him regarding their durability, functionality and realizability. The subscriber of planning delivers the ini-

10-10580       GEO 95	  standard file              2

tial data, collects the planning group, supplies the plans of other planning fields and also the planning work, which has been restricted outside the commission.

THINGS TO BE DEFINED IN THE PLANNING CONTRACT

-	extent of the outline planning, alternatives to be explained and number of the systems under design

-	special requirements to be set for the outputting

-   procedures of the CAD-integrated planning

-	limitation of the design concerning the yards, building ground and excavations

-   output of the complementary and special tasks

THE MAIN PROJECT STAGES AND THE DECISIONS TO BE MADE

In the stage for explanation of needs the necessity, preconditions and possibilities to start the project are explained and estimated. The results will be collected as an explana-tion of needs defining the basic feature of the project. Based on this explanation of needs the project decision will be made.

- Project decision

In the project planning stage the realization needs and possibilities and alternative realization modes of the project are explained and estimated in detail. The results will be collected as a project plan, in which the comprehension and quality objectives for the realization mode and the end product make the cost level and the schedule of the project permanent. Based on the project plan the investment decision will be made.

- Investment decision

As the result of the outline planning stage the planning solution, technical systems and realization mode of the object are selected and defined and the decision for the approval of the outline plans is made.

In the realization planning stage the delivery mode is defined, the delivery documents and drawings are compiled, deliveries are prepared and the building decision is made.

- Building decision

In the building stage the projected end product will be        built. By the planning tasks the realization according to the plans, the end product fulfilling the quality objectives and the necessary facitilities for the use and upkeep will be secured. The stage will end to the reception decision of the building.

10-10580     GEO 95      standard file                3

- Reception decision

In the introductory stage the intended function for the building will be started and by monitoring measures the readiness for use will be verified. The stage is terminated to the warranty inspection and release of warranties.

- Release of warranties

10-10580     GEO 95      standard file                4

CONTENTS

1	EXPLANATION OF NEEDS

2	PROJECT PLANNING

2.1	Definition of the design objectives

2.2	Collection of the soil exploration data

2.3	Preparation of the soil exploration and measuring 	program

2.4	Comparison of the location alternatives

2.5	Evaluation of the foundation construction precondi	tions at the selected site

3	OUTLINE PLANNING

3.0	Starting of the building planning

3.0.1  	Verification of the planning and responsibility li	mits

3.0.2	Preparation of the planning schedule

3.0.3	Verification of the initial data

3.0.4	Specification of the special requirements of the ob	ject

3.0.5	Specification of the needs of the subscriber and the 	user

3.0.6	Verification of the design objectives

3.1	Preparation of the solution alternatives

3.1.1	Programming of the outlined soil exploration

3.1.2	Ground condition examination

3.1.3	Ideation of the foundation construction solutions

3.2	Preparation of the proposition

3.2.1

3.3	Preparation of the outline

4	REALIZATION PLANNING

4.1	Preparation of the realization plan

4.1.1	Preparation of the output plan

4.1.2	Programming of the individual soil exploration

4.2.3	Foundation condition examination

4.1.4	Design of the building foundation

4.1.5	Design of the foundation solutions of the yard area

4.1.6	Drainage design of the yard area

4.1.7	Levelling and pipe line design of the yard area

4.1.8	Earth structure design of the building and the yard 	area

4.1.9	Excavation and quarrying design of the building        	ground and the yard area

4.1.10	Excavation support design

4.1.11	Design of the environmental protection

4.1.12	Compilement of the code of practice

10-10580     GEO 95      standard file                5

4.2	Preparation of production plans

4.2.1	Inspection of the plans

5	TASKS DURING THE BUILDING PERIOD

5.1	Particitpation in the site meetings and inspections 	of the foundation works

5.2	Inspection of the records and control test associated 	with the quality control

5.3	Inspection of the realization drawings

6	TASKS ASSOCIATED WITH THE COMMISSIONING

4	SPECIAL TASKS